## Slide 1: Weekly Check-In Presentation US Airline Flight Delay Dataset
Poojitha Jayareddygari
Sahit Ceeka
Jeevith Doddalingegowda Rama
Sai Kiran Jogini
Navya Reddy Thadisana
Cloud Computing Project – Fall 2025

## Slide 2: Progress Update: Laying the Foundation
Team Formation
Our group finalized roles to ensure balanced responsibilities and efficiency.
Each member is assigned to one of the core areas: Data Ingestion, SQL Analytics, Streaming, Machine Learning, and Documentation.
This structure guarantees coverage across the full Spark project pipeline and creates accountability.
GitHub Repository
We created a private GitHub repository as our central collaboration hub.
Dataset Selection
We selected the US Airline Flight Delay & Cancellation Dataset (2019–2023) from Kaggle/BTS.
It includes ~3M–29M records, covering flight details, delays, cancellations, and causes.
This dataset aligns well with Spark SQL, MLlib, and Structured Streaming because of its large scale, time-series nature, and predictive potential.
Technical Setup
A Spark environment has been prepared locally (and configured for scalability if needed).
We validated that Spark can read sample airline CSV files into DataFrames with defined schemas.
The setup ensures we can move forward with cleaning, partitioning, and streaming simulation of flight events.

## Slide 3: Dataset Overview
Source: U.S. Bureau of Transportation Statistics (BTS) On-Time Performance. Kaggle mirror (2019–2023) in CSV/Parquet formats
Size: ~3M to 29M rows depending on subset size. Large enough to demonstrate Spark’s scalability
Key Fields:
- Flight date, airline, flight number, origin & destination
- Scheduled & actual departure/arrival times
- Departure/arrival delays (mins), cancellations, diversions
- Delay causes: carrier, weather, NAS, late aircraft, security
Characteristics: Structured, high-volume, time-series dataset. Mix of categorical and numeric features. Event-time fields suitable for streaming simulation.

## Slide 4: Why This Dataset?
Scalable for Spark Handles millions of rows (3M–29M), which showcases the power of distributed processing.
Rich Predictive Potential Provides targets for both regression (delay minutes) and classification (risk of 15+ minute delay or cancellations).
Streaming Suitability Flight events are naturally timestamped, allowing us to replay them in order and simulate real-time streams.
Actionable Analytics Supports the creation of airport dashboards, live monitoring of delays, and proactive risk alerts for operations.

## Slide 5: Current Challenges and Blockers
Data Quality | Performance Risks | Baseline Model Uncertainty
Delay Cause Fields: Many records are missing or marked as null, making it harder to analyze root causes (weather, carrier, NAS, etc.). | Heavy Spark Shuffles: Aggregations by airport, route, and time can generate large shuffle operations that slow down queries. Without partitioning and optimized joins, EDA and model training may become inefficient. | Need Simple Benchmarks: Before testing advanced MLlib models, we must define baseline predictors (e.g., always predict mean delay, or classify everything as “on-time”).
Cancelled Flights: For flights that never departed, fields like actual departure/arrival times are zero or inconsistent, which requires careful filtering. | Data Skew: Certain airports (ATL, ORD, DFW) dominate the dataset; imbalance in partitions could overload specific workers. | Unclear Thresholds: Acceptable performance metrics are not finalized. We need to decide target ranges (e.g., RMSE ≤ 10 minutes for regression; PR-AUC ≥ 0.7 for classification).
Time Normalization: Scheduled and actual times are in local airport times; converting to a consistent reference (e.g., UTC) is essential for correct comparisons and streaming order. | Class Imbalance: About 70–80% of flights arrive on time or with small delays, while only a fraction are delayed 15+ minutes or cancelled. | Temporal Validation: Standard random splits may leak future knowledge; we must confirm a time-based split strategy for realistic evaluation.

## Slide 6: Solutions
1. Data Quality
Time Normalization: Standardize scheduled and actual departure/arrival times into a consistent format (e.g., UTC) to avoid timezone misalignment.
Missing Delay Causes: For flights with null values, label them as “Unknown” to preserve record count, or impute based on similar flights (same route, time of year, carrier).
Schema Validation: Define an explicit Spark schema to catch invalid or inconsistent records early in the ingestion process.
2. Performance Optimization
Partitioning: Organize data by year/month and origin airport to reduce shuffle overhead during aggregations and queries.
Efficient Joins: Use broadcast joins for small tables like airline codes or airport metadata, avoiding large distributed joins.
Caching & Checkpointing: Cache frequently reused DataFrames (e.g., cleaned flights) and checkpoint streaming queries to speed up repeated operations.
Handling Data Skew: Apply salting or repartitioning strategies for busy hubs (ATL, ORD, DFW) to balance workloads across Spark executors.
3. Establishing Model Baselines
Regression Baseline: Always predict the mean departure delay to establish a reference RMSE/MAE.
Classification Baseline: Always predict the majority class (on-time) to set a benchmark for PR-AUC and F1.
MLlib Models: Compare Logistic Regression, Random Forest, and Gradient Boosted Trees against these baselines. Only adopt advanced models if they significantly outperform benchmarks.
Evaluation Plan: Use time-based splits (e.g., train on 2019–2022, test on 2023) to mimic real-world forecasting and prevent data leakage.

## Slide 7: Next Week’s Focus: Data Ingestion & EDA
1. Finalize Data Ingestion
Load CSVs into Spark DataFrames: Ingest Kaggle flight delay files (2019–2023) into Spark.
Define Explicit Schemas: Avoid relying on Spark’s auto-inference to prevent incorrect data types (e.g., times parsed as strings).
Handle Missing/Null Values: Filter or impute cancelled flights and incomplete records; flag “unknown” delay causes.
Save in Parquet Format: Store cleaned datasets in Parquet for efficient querying, compression, and partitioning.
2. Exploratory Data Analysis (EDA)
Delay Distributions: Plot histograms and boxplots of departure/arrival delays.
By Airline, Airport, and Route: Compare performance across carriers and airports.
Seasonality & Time Patterns: Study average delays by month, day-of-week, and hour of day.
Cancellations & Diversions: Identify trends in cancelled or diverted flights and their seasonal/airport-level patterns.
Top Problem Areas: Highlight the most delay-prone routes and airports.
Visual Outputs: Generate clear summary tables and graphs (bar charts, line plots, heatmaps) for check-in presentation.

## Slide 8: Future Action Items: Roadmap
Advanced Feature Engineering
Compute rolling averages and trends of delays by route, airport, and carrier.
Add holiday/weekend flags and seasonal indicators to capture peak travel effects.
(Stretch Goal) Join with external weather datasets (precipitation, wind, storms) for richer predictive power.
Model Development & Evaluation
Train and test regression models (delay minutes) and classification models (risk of 15+ min delay).
Evaluate using RMSE/MAE for regression and PR-AUC/F1 for classification.
Document feature importance and ensure model explainability for operational insights.
Streaming Pipeline
Use Spark Structured Streaming to simulate real-time flight event feeds.
Maintain rolling dashboards showing delay rates per airport and airline.
Implement real-time alerts when high-risk delays cross threshold levels.
Performance & Reproducibility
Optimize Spark with partitioning, caching, and broadcast joins to handle scale efficiently.
Provide reproducibility through scripts (run.sh, Makefile) for one-click execution.
Ensure the pipeline is robust, scalable, and ready for final demo.

## Slide 9: Conclusion
Value of Check-ins Regular updates help identify blockers early, align the team with milestones, and keep the project on track.
Dataset Strength The chosen flight delay dataset is scalable, feature-rich, and well-suited for Spark SQL, Streaming, and MLlib tasks.
Next Steps Focus on data ingestion and exploratory analysis (EDA) to prepare cleaned datasets and first visual insights.

## Slide 10
THANKYOU